Arden Moss Consulting Engineers

Mark Bellamy
Project Manager
Castlegate Civils Ltd

Our ref: KVL-ADM-510-LT-C-0036
Date: 28 July 2025

Dear Mark,

Eastern Roundabout - response to proposed alternative surface course

We have reviewed your letter KVL-CGC-510-LT-C-0022 and submittal KVL-CGC-510-SB-C-0012. PSV 65 aggregate is acceptable on the circulatory carriageway.

On the approaches, where skid resistance demand is highest, high friction surfacing is to be laid over the final 50 m of each arm. The roundabout GA will be revised to C02 to show the extents.

Yours sincerely,

Nadia Hussain, Highways Engineer, Arden Moss Consulting Engineers

cc: Helen Marsh, Project Manager, Northvale County Council