Northvale County Council

Owen Pritchard
Network Engineer
Northgrid Electricity

Our ref: KVL-NCC-600-LT-U-0007
Date: 15 October 2024

Dear Owen,

Kestrel Valley Link Road - 11 kV diversion - instruction to proceed

Further to your estimate of 30 August 2024, please proceed with the design and construction of the 11 kV cable diversion at Ch 2+300.

The diversion must be complete before earthworks reach this area in May 2025.

Yours sincerely,

Tom Reddy, Highways Engineer, Northvale County Council

cc: David Okafor, Project Engineer, Arden Moss Consulting Engineers