OpenLine Telecom

Tom Reddy
Highways Engineer
Northvale County Council

Our ref: KVL-OLT-600-LT-U-0001
Date: 9 April 2025

Dear Tom,

Kestrel Valley Link Road - telecom duct diversion Ch 3+000 to 3+200

The wayleave for our diverted duct route is agreed. Our contractor will install the new ducts and transfer the cables between 2 and 20 June 2025.

Castlegate Civils must not excavate within 1 m of our existing ducts without our supervision.

Yours sincerely,

Sian Evans, Wayleave Officer, OpenLine Telecom

cc: Mark Bellamy, Project Manager, Castlegate Civils Ltd