Castlegate Civils Ltd

# Submittal

| Project | Kestrel Valley Link Road |
| --- | --- |
| Document | KVL-CGC-200-SB-C-0015 |
| Revision | P01 |
| Status | AP - For approval |
| Date | 8 May 2025 |

| Title | Imported Capping Material Class 6F2 - Source Approval |
| --- | --- |
| Submitted by | Jo Kimani, Site Engineer, Castlegate Civils Ltd |
| For review by | Nadia Hussain, Highways Engineer, Arden Moss Consulting Engineers |
| Specification | Series 600 - Earthworks |

## 1 Source

Class 6F2 capping material from Hollins Edge Quarry, crushed limestone, for the mainline capping layer.

## 2 Compliance

Grading, plasticity and moisture content certificates are attached. The material complies with the specified grading envelope.