Castlegate Civils Ltd

# Submittal

| Project | Kestrel Valley Link Road |
| --- | --- |
| Document | KVL-CGC-700-SB-E-0014 |
| Revision | P01 |
| Status | AP - For approval |
| Date | 4 March 2025 |

| Title | Vegetation Clearance Method Statement |
| --- | --- |
| Submitted by | Jo Kimani, Site Engineer, Castlegate Civils Ltd |
| For review by | Rachel Ames, Senior Ecologist, Arden Moss Consulting Engineers |
| Specification | Series 3000 - Landscape and ecology |

## 1 Scope

Clearance of hedgerows, scrub and the trees listed for removal in the tree removal schedule, before 31 March 2025.

## 2 Ecology controls

Ecologist check for nesting birds before each section; clearance in the newt licence area under supervision, after the amphibian fencing is in place.