Castlegate Civils Ltd

# Request for Information

| Project | Kestrel Valley Link Road |
| --- | --- |
| Document | KVL-CGC-410-RI-S-0011 |
| Revision | P01 |
| Status | OP - Open |
| Date | 3 June 2025 |

| RFI subject | West abutment bearing plinth dimensions |
| --- | --- |
| Raised by | Jo Kimani, Site Engineer, Castlegate Civils Ltd |
| Addressed to | Priya Nair, Lead Bridge Engineer, Arden Moss Consulting Engineers |
| Response required by | 10 June 2025 |
| Programme impact | Minor - plinth formwork on hold |
| References | KVL-ADM-410-DR-S-0101 |

## Query

Bearing plinth dimensions on the west abutment GA (KVL-ADM-410-DR-S-0101) show 600 x 600 mm, but the bearing schedule gives 650 x 650 mm. Please confirm which governs before the plinths are formed.

## Response

(To be completed by the designer.)